**COMP2411 – Database Systems**

**Project Title: Online Shopping System (OSS)**

**Project Plan**

Group No: 30

Group leader:

Shum Tsz Wai 22084045d

Group Members:

HUANG Yui Hei 22079056d

WU Man Pan 22083741d

TANG Ching Yin 22081015d

ZHANG Kaidi 22100265d

YU Shijiong 22107027d

Project Timeline and Contribution of Work:

**Phase 1**

1. Define the ER diagram and database schema – Before Nov 9

Members: ALL

**Phase 2**

**Coding**

1. Create accounts and modify user’s information. – Before Nov 13

Member: HUANG Yui Hei, TANG Ching Yin

1. Print products and searching. – Nov 14-Nov 18

Member: WU Man Pan, YU Shijiong

1. Shopping cart and checkout. – Nov 14-Nov 20

Member: TANG Ching Yin, ZHANG Kaidi, HUANG Yui Hei

1. Inventory management. – Nov 14 – Nov 25

Member: YU Shijiong, Shum Tsz Wai

1. Reporting, analytics – Nov 16-Nov 28

Member: Shum Tsz Wai, WU Man Pan, ZHANG Kaidi

1. Video Demonstration – Before Nov 30

Member: ALL